| Name |  |  |  |  |
| --- | --- | --- | --- | --- |
| Hours |  |  |  |  |
| Reading |  |  |  |  |
| Tasks Completed |  |  |  |  |
| Tasks for next week |  |  |  |  |

Open issues:

Anything else:

| Who | What | When | Done |
| --- | --- | --- | --- |
| John, Joe, Chris | Evaluate Vector Field, Ansoft, & Infolytica in comparison to MagSoft. Call to get evaluation license, if possible | 11/1/2003 | 11/2/2003 |
| John | Make a proposal on LabView specification and price listings, including torque transducer. | 09/15/2003 |  |
| Joe | Conduct a literature review in the following areas: signal classification, motor diagnostics, motor prognostics, and motor-drive modeling | 10/21/2003 |  |
| Chris | Email Peter on the 4-pole item for motor information. | 09/15/2003 |  |
| John, Joe | Ask Eaton about diagnostic equipment – e.g. specification information | 09/15/2003 |  |
| Chris, Joe | Proposal for which Rockwell motor-drive system will be our initial focal point, including motor data and parameters. | 09/29/2003 |  |